# Software Development Plan
## Project Overview
This document outlines the software development plan for the system, detailing the development phases, milestones, technology stack, and responsibilities. As a freelance developer, you will be handling all aspects of the project, from design to deployment.
## Development Methodology
The project follows an Agile Development Methodology, allowing for iterative development, continuous feedback, and flexibility in responding to changes.
## Technology Stack
- Frontend: React.js with Tailwind CSS
- Backend: Node.js with Express.js
- Database: MySQL
- Authentication: JSON Web Token (JWT)
- Hosting: AWS EC2 for the backend, Vercel/Netlify for the frontend, and AWS RDS for MySQL
## Development Phases & Timeline
Phase	Tasks	Timeline
Planning	Define requirements, create architecture, set up development environment	Week 1
UI/UX Design	Design wireframes and user interface	Week 2
Backend Development	Implement API endpoints, database schema, and authentication	Weeks 3-5
Frontend Development	Develop UI components, integrate with backend APIs	Weeks 6-8
Testing	Unit testing, integration testing, security testing	Weeks 9-10
Deployment	Deploy backend, frontend, and database to production	Week 11
Maintenance & Updates	Monitor performance, fix bugs, and implement future features	Ongoing

## Freelancer Responsibilities
Task	Details
Project Management	Define scope, set milestones, and track progress
Frontend Development	Build UI components and integrate with APIs
Backend Development	Develop APIs, manage authentication & database
Database Management	Design and optimize MySQL schema
Testing & Debugging	Conduct testing to ensure software quality
Deployment	Configure servers, deploy frontend and backend
Maintenance	Monitor application, fix bugs, and update features

## Risk Management
Potential Risk	Mitigation Strategy
Scope creep	Define clear requirements, prioritize tasks
Security vulnerabilities	Implement best practices, regular security audits
Performance issues	Optimize database queries, use caching where needed
Deployment failures	Use CI/CD pipelines for seamless deployments